Technical Design Document (TDD)

Settlers
of
JCCC

Version: (Version Number)
Created: (The Date)
Last Updated: (The Date)

Table of Contents

Executive Summary
Project
Technical
Development Plan
Itinerary
Milestones
Project Goals
File Formats
2D
3D
Audio
Scripts
Scenes
Other
Level Layouts
Asset List
Common Type
2D Art
Main Game
2D Art

# Executive Summary
### Project

Settlers of JCCC is a shell project of Settlers of Catan. This game is an RTS-style board game that uses heavy randomization to create a unique gameplay experience with each session. For this build, only six land and four resource types are available; one could call this the beginner’s step to learning Catan!

### Technical
This game is being developed in Unity 5.1 for Windows platforms. With the primary graphical assets being packaged in already, no other programs outside of Unity and Visual Studio will be necessary for development. This game will be developed over a two-week period.

The following programs will be used for developing Settlers of JCCC:
Program	Purpose	Cost
Unity 3D	Game Development Environment	$1,500.00 * 3 programmers = $4,500.00
Microsoft Visual Studio	Debugging Environment	$299.00 * 3 programmers = $897.00
Total Cost:		$5,397.00

The estimated cost for completion is:

Total software cost: $5,397.00
Developer salaries: $27.00/hr * 80 hours * 3 developers = $6,480.00
Total estimated cost is $12,417.00

# Development Plan
### Itinerary
This section is option. If you need to nail down a more strict plan, include a general itinerary here. This can be as detailed to the point of what you want to accomplish every day, or more broad maybe what you want to accomplish every week or every other week in a larger project.
### Milestones
Date	Milestone
9/30/2015	Preliminary TDD complete
10/2/2015	Final TDD complete
10/5/2015
10/7/2015
10/9/2015
10/12/2015	Completed project delivered

### Project Goals
Game Content Creation Goals
- Main Menu scene with three buttons
  - Create Game
  - Load game
  - Quit
- Create Game scene with maps listed for the user to select, and a back option
- Information scene which will gather player name and game name, record the information, and then allow the player to start the game; has back/cancel button
- Load Game Scene with game name(s) and player name(s) listed for the user to load; has back/cancel button
- Main Game Scene
  - Map
  - Settlement(s) and Road(s)
  - Resources GUI
  - Turn Navigation GUI
  - Turn Phase GUI
  - Save GUI
  - Quit GUI
  - Trading GUI (optional)
  - Game Over GUI
- Data saving heuristic
- Phases (0-6; 2 optional)
Tool Creation Goals
- Create a new Map within Unity
  - Map supports 4 resource types
  - Resource has number between 1 and 6
  - Resources must be connected
  - Largest number discrepancy on map (number of resources) should be one
  - Map has at least one of each resource
- Button for saving map
User-Generated Content (optional)
- Heuristic for map data saving and loading
  - Hex locations
  - Hex numbers
  - Hex types

# File Formats
### 2D
Naming Convention	Description	Format
<ResourceType>Hex	2D sprite for a Hex	.gif
<PlayerColor>Settlement	2D sprite for a settlement	.png
<PlayerColor>Road	2D sprite for a road	.png

### 3D (TBD)
Naming Convention	Description	Format

### Scripts
Naming Convention	Description	Format
<Functionality>Script	A script for an object	.cs
<Functionality>Editor	Script for modifying the editor	.cs
<Functionality>PropertyDrawer	Used for scripts that modify the editor that need to utilize a custom property drawer	.cs

### Scenes
Naming Convention	Description	Format
Scene_Startup	First scene loaded	.unity
Scene_CreateGame	Scene loaded for new game	.unity
Scene_Information	Scene for gathering game info; loaded after Scene_CreateGame	.unity
Scene_LoadGame	Scene loaded for load game	.unity
Scene_MainGame	Main game scene	.unity

### Other
Naming Convention	Description	Format
TDD_Project4	The completed Technical Design Document	.pdf

# Level Layouts
This is where you will include graphics that show the layout of the levels. You can use paint, gimp, or graph paper to layout your levels. Make sure to include each level/world. Include how large the level/world is, and how long (estimated) it should take to go through the level/world for an average player.

# Asset List
### Scene_MainGame
#### 2D Art
- Hex Graphics
- Road Graphics
- Settlement Graphics
### Map Creation Tool
#### 2D Art
Hex Graphics